# U:FIND Rollout Communication Timeline

This document summarizes the communication rollout plan for the introduction of the U:FIND system. U:FIND is a university platform designed to provide access to the course catalog (Vorlesungsverzeichnis) and a person directory. The plan outlines how different stakeholders within the university should be informed about the system, when communication should occur, and through which channels.

The purpose of this plan is to ensure a coordinated rollout by informing all relevant groups—including student representatives, administrative staff, academic staff, and students—about the new system, its features, and its release timeline.

The following timeline presents all communication actions in chronological order, including the target audience, communication channels, responsible persons, and important notes.

# 1. Early Stakeholder Presentations

## 18 Nov 2015 – Introduction of U:FIND

Target: ÖH leadership (student union chair)
Channel: Meeting
Responsible: RSt / UB
Notes: Factsheet used as input material

## 18 Nov 2015 – Introduction of U:FIND

Target: SPL (program directors)
Channel: SPL conference
Responsible: OP
Notes: Factsheet used as input material

## Before 23 Nov 2015 – Introduction of U:FIND with demo

Target: Works council – administrative and academic staff
Channel: Meeting
Responsible: RSt / UB
Notes: Factsheet used as input material

## Before 23 Nov 2015 – Introduction of U:FIND with demo

Target: Works council – academic staff
Channel: Meeting
Responsible: RSt / UB
Notes: Factsheet used as input material

# 2. First Internal Information Phase

## 23 Nov 2015 – Introduction of U:FIND

Target: SSC staff
Channel: Information event

## 25 Nov 2015 – Online information

Target: All employees
Channel: Rectorate newsletter

# 3. Communication Phase – 3 Weeks Before Release

Online information for all employees via the intranet.
Responsible: MB / AC
Notes:
- Include screenshots
- Content must be updated
- URL will be announced
- Message explaining system ready by mid‑December
- AC updates SP website based on content

Email communication to student union leadership (ÖH chair).
Responsible: MB
Notes:
- Request updates of website links
- Add information to newsletter
- Publish website news
- Provide text templates
- Forward information to student representatives

Email communication to editorial staff including Helpdesk, Student Point, STUZ, PR, PR ZID, International Office, Dean of Studies office, Library PR, PGC, and CTL.
Responsible: MB
Notes:
- Update links on all websites
- Include in newsletters
- Link to intranet information page
- Provide text templates
Relevant links:
- U:FIND
- U:FIND Course Catalog
- U:FIND Person Directory

Email and forum communication to SSC staff, institute staff, and dean’s office staff.
Responsible: MB
Notes:
- Update website links
- Add news items to websites
- Link to intranet page
- Mailing lists: ssc@lists.univie.ac.at, institute lists, dean’s office distribution list

Works council newsletters:
Administrative staff newsletter (BR aup)
Teaching staff newsletter (BR wiss)
Responsible: Norbert Irnberger / MB
Notes:
- Explain new system
- Describe changes
- Announce release date
- Provide intranet link

# 4. Additional Internal Presentation

27 Nov 2015 – Presentation of U:FIND during Sprint Review.
Target: Vice Rector Schnabl
Channel: Meeting
Responsible: LK / BS

# 5. Teaser Campaign – One Week Before Release

Communication across multiple platforms to raise awareness:

- University website banner and news post (Responsible: MR / MB)
- Intranet news announcement (Responsible: MR / MB)
- Student Point / SLW website news (Responsible: AC / MB)
- Student Point newsletter (Responsible: AC / MB)
  Planned December issue between 10–15 December
- U:SPACE start page announcement (Responsible: MB)
- Social media posts on Facebook and Twitter (Responsible: AM / MB)
- Notification in the old course catalog system
  Responsible: Gudrun Schöllhammer / MB
  Message announcing the new system with release date and link

# 6. System Release

Mid‑December 2015 – Official release of U:FIND.
Target: Entire university community
Responsible: LK / BS

# 7. Crisis Plan

10 Dec 2015 – Fallback plan in case of problems.
Channel: Redirect users from U:FIND to the old course catalog.
Responsible: LK / BS / MB
Notes: Explanation shown within U:FIND while redirecting.

# 8. Post‑Release Communication

After release – Blog post announcing the system.
Responsible: LK / BS / MB

7 Jan 2016 – Teaching staff newsletter update.
Responsible: MB / AK

Beginning of Summer Semester 2016 – Email to students announcing U:FIND.
Responsible: Vice Rector Schnabl (Fahringer).
Note: OP to inquire about sending the email.