# MAP Process Guide

# MAP Process Architecture

The MAP framework structures the early phases of project definition into a sequence of stages separated by decision gates.
Each stage contains a series of structured steps that progressively transform an initial project idea into a clearly defined project proposal.

Within each step, specific inputs, activities, and outputs are defined. The outputs generated in each step become the inputs for subsequent steps and ultimately support the decision taken at the corresponding gate.

# Stage 1 — Strategic Context and Project Framing

Stage 1 transforms an initial project idea into a structured project framing.
During this stage, the project team analyzes the external and internal context, clarifies the project motivation, and prepares the core documentation required for the Gate 1 evaluation.

# Step 1 — Review Market

Activity:
Analyze the relevant market environment in order to understand trends, dynamics, and external conditions related to the potential project.

Output:
- Market review report

# Step 2 — Review Portfolio

Activity:
Review the existing portfolio of projects and initiatives in order to position the potential MAP project within the organization.

Output:
- Portfolio review report

# Step 3 — Perform Competitive Analysis

Activity:
Analyze competitors and alternative solutions in order to understand the competitive landscape.

Output:
- Competitor analysis report

# Step 4 — Analyze the Underlying Problem, Opportunity or Threat

Inputs:
- Market review report
- Portfolio review report
- Competitor analysis report

Activity:
Analyze the underlying problem, opportunity, or threat motivating the project.

Output:
- Problem canvas

# Step 5 — Define Mission, Goals and Objectives

Input:
- Problem canvas

Activity:
Define the mission, goals, and objectives of the project.

Output:
- Mission one pager

# Step 6 — Estimate Project Size, Impact and Strategic Fit

Input:
- Mission one pager

Activity:
Estimate the scale of the project, its potential impact, and its strategic relevance.

Output:
- Project estimation

# Step 7 — Define High-Level Risks

Input:
- Project estimation

Activity:
Identify major risks associated with the potential project.

Output:
- List of major risks

# Step 8 — Estimate Resources for the MAP Project

Input:
- List of major risks

Activity:
Estimate the resources required to conduct the MAP project.

Output:
- Resource type definition
- Resource usage estimation

# Step 9 — Allocate Team Members

Input:
- Resource estimation

Activity:
Assign team members responsible for the MAP project.

Output:
- Resource allocation

# Step 10 — Estimate MAP Project Duration

Input:
- Resource allocation

Activity:
Estimate the duration required to conduct the MAP project.

Output:
- MAP lead time

# Step 11 — Complete the MAP One Pager

Input:
- MAP lead time

Activity:
Summarize the project concept in the MAP One Pager template.

Output:
- Completed MAP One Pager

# Step 12 — Elaborate the MAP Project Charter

Input:
- MAP One Pager

Activity:
Prepare the MAP Project Charter describing the scope and objectives of the MAP initiative.

Output:
- MAP Project Charter

# Step 13 — Rate the MAP Project

Input:
- MAP Project Charter

Activity:
Evaluate the MAP project according to defined evaluation criteria.

Output:
- MAP project rating

# Gate 1 — MAP Project Evaluation

Gate 1 represents the decision point between Stage 1 and Stage 2 of the MAP process.

Input:
- MAP project rating
- MAP Project Charter
- Stage 1 analysis outputs

Decision:
Approval → Project proceeds to Stage 2
Rejection → Project does not proceed

Output:
- Gate 1 decision

# Stage 2 — Stakeholder and Needs Analysis

Stage 2 focuses on identifying stakeholders and understanding their needs, expectations, and constraints related to the potential project.

# Step 1 — Identify Stakeholders

Activity:
Identify stakeholders involved in or affected by the project.

Output:
- Stakeholder list

# Step 2 — Characterize Personas

Input:
- Stakeholder list

Activity:
Develop personas representing key stakeholder profiles.

Output:
- Persona profiles

# Step 3 — Elicit Stakeholder Needs

Input:
- Persona profiles

Activity:
Collect stakeholder needs through interviews, workshops, or discussions.

Output:
- Needs elicitation outcome

# Step 4 — Formulate and Document Stakeholder Needs

Input:
- Needs elicitation outcome

Activity:
Structure and document stakeholder needs.

Outputs:
- Need statement
- Originator / author
- Owner
- Supporting documentation

# Step 5 — Identify Drivers and Constraints

Input:
- Documented stakeholder needs

Activity:
Identify drivers and constraints influencing the project.

Output:
- Drivers and constraints

# Step 6 — Identify Stakeholders Related to Drivers and Constraints

Input:
- Drivers and constraints

Activity:
Identify stakeholders associated with specific drivers or constraints.

Output:
- Stakeholder mapping

# Gate 2 — (...)

The second gate evaluates the results of the stakeholder and needs analysis and determines whether the MAP project continues to the next stage.

(...)

# Stage 3 — (...)

Further analysis and project definition activities are conducted.

(...)